PIPELINEZERO - CONTRACTFLOW BUILD PLAN v2.0

Last Updated: March 6, 2026

Purpose: Complete build specification for a secure, demo-ready ContractFlow platform.

====================================================================

WHAT THIS VERSION CHANGES

====================================================================

This v2.0 plan replaces the earlier plan and fixes major architecture,

security, and CI/CD issues while preserving the original demo story.

Core changes:

- Introduces production-safe and demo-safe operating modes.

- Moves scheduled jobs out of API startup loops into external jobs.

- Replaces browser token persistence with secure cookie session model.

- Requires distributed rate limiting (Redis) for multi-replica consistency.

- Replaces static Azure credentials with GitHub OIDC federation.

- Requires all GitHub Actions to be pinned by commit SHA.

====================================================================

1) EXECUTIVE SUMMARY

====================================================================

Recommended architecture:

- Modular monolith backend (FastAPI + SQLAlchemy) with explicit domains.

- React + TypeScript frontend.

- PostgreSQL as primary datastore.

- Azure Blob Storage for file versions.

- Redis for distributed rate limiting and lightweight coordination.

- Azure Container Apps for services and Azure Container Apps Jobs for cron work.

- Terraform for all infra.

Why this architecture:

- Fast enough for delivery and demo timelines.

- Lower operational overhead than microservices.

- Strong security controls and better scaling posture than in-process cron.

====================================================================

2) UPDATED TECHNOLOGY BASELINE

====================================================================

Backend API

- Python 3.12

- FastAPI (current stable release in lockfile)

- SQLAlchemy 2.x + Alembic

Validation + Configuration

- Pydantic v2

- pydantic-settings (v2 style model config)

Authentication (Preferred)

- Microsoft Entra ID (OIDC/OAuth2)

Authentication (Fallback)

- Local auth with Argon2id password hashing

- HttpOnly secure cookies for browser session

- CSRF protection for state-changing requests

Frontend

- React + TypeScript + Vite

- TanStack Query for server state

- Zustand for non-sensitive UI state only

Security + Platform

- Redis for distributed limits and coordination

- Azure Key Vault + Managed Identity for secrets

- OpenTelemetry + Azure Monitor + Log Analytics for observability

- Semgrep + CodeQL + Trivy + Checkov + Gitleaks in CI

====================================================================

3) REPOSITORY STRUCTURE (v2)

====================================================================

contractflow/

backend/

app/

api/v1/

core/                 # config, security, middleware

models/

schemas/

services/

repositories/

workers/              # reusable task logic called by API/jobs

telemetry/

main.py

migrations/

tests/

unit/

integration/

security/

requirements.txt

requirements-dev.txt

Dockerfile

frontend/

src/

app/

pages/

components/

hooks/

services/

store/

types/

test/

package.json

vite.config.ts

nginx.conf

Dockerfile

jobs/

expiration-job/

notification-job/

infra/

modules/

envs/

staging/

production/

main.tf

.github/workflows/

ci.yml

security.yml

deploy-staging.yml

deploy-production.yml

dast.yml

semgrep-rules/

docs/

architecture/

runbooks/

docker-compose.yml

docker-compose.test.yml

README.md

====================================================================

4) KEY ARCHITECTURE DECISIONS

====================================================================

Decision A: Keep a modular monolith

- Use domain modules: auth, contracts, versions, approvals, admin, audit.

- Avoid microservices until scale or team structure demands it.

Decision B: Externalize scheduled jobs

- Use Azure Container Apps Jobs (or Azure Functions Timer) for expiration

and notification schedules.

- Do NOT run perpetual asyncio sleep loops inside API containers.

- Add idempotency keys and advisory-lock strategy to avoid duplicate runs.

Decision C: Keep API as security boundary

- UI hides unauthorized actions for UX.

- API always enforces role and object-level checks.

====================================================================

5) SECURITY ARCHITECTURE

====================================================================

5.1 Authentication + Sessions

- Preferred: Entra ID auth code + PKCE for SPA.

- Fallback: Local email/password with Argon2id hashes.

- Browser auth state via HttpOnly, Secure, SameSite cookies.

- Refresh/session tokens hashed server-side and rotated on use.

- Never persist access or refresh tokens in localStorage/sessionStorage.

5.2 Authorization

- Role-based checks for capability boundaries.

- Object-level checks (BOLA prevention) for all contract-scoped routes.

- Centralize checks in policy/service layer with direct tests.

5.3 Upload Security

- MIME validation with python-magic from file bytes.

- Max-size enforcement before persistence.

- Store SHA-256 checksum.

- Use scoped, short-lived read-only SAS URLs.

- Optional but recommended: malware scan stage before marking file available.

5.4 App Hardening

- CORS allowlist only.

- Security headers: HSTS, X-Content-Type-Options, Referrer-Policy.

- Opaque client errors, stack traces only in logs.

- Distributed rate limits backed by Redis.

====================================================================

6) DATA MODEL UPDATES

====================================================================

Required controls:

- UUID primary keys.

- Timezone-aware timestamps.

- Soft delete for contracts.

- Check constraints:

- end_date >= start_date

- value_usd >= 0

- renewal_notice_days >= 0

- Optimistic locking/version field for concurrent updates.

- Case-insensitive unique email index.

Audit model requirement:

- Append-only audit entries.

- Include actor, action, resource type/id, contract id, IP, user-agent,

correlation id, metadata payload.

ORM naming fix:

- Do not use attribute name "metadata" in SQLAlchemy models.

- Use "metadata_json" field name in ORM layer.

====================================================================

7) BACKEND BUILD SPEC

====================================================================

7.1 Config

- Use Pydantic v2 settings syntax (SettingsConfigDict).

- Parse ALLOWED_ORIGINS explicitly from comma-separated or JSON input.

- Support .env in development only.

7.2 API Standards

- All endpoints under /api/v1.

- Standardized error envelope.

- Pagination with deterministic ordering.

- Every state-changing endpoint writes an audit event.

7.3 Health + Startup

- Add /health/live and /health/ready endpoints.

- Readiness should verify DB and critical dependencies.

7.4 Docker hardening

- Run as non-root user.

- Ensure healthcheck command exists in image.

- Use JSON CMD syntax:

CMD ["uvicorn", "app.main:app", "--host", "0.0.0.0", "--port", "8000"]

7.5 Testing targets

- Unit tests: services/policies.

- Integration tests: auth, contracts, approvals, versions.

- Security tests: unauthorized access and BOLA bypass attempts.

- Coverage target on new code: minimum 70 percent.

====================================================================

8) FRONTEND BUILD SPEC

====================================================================

8.1 Session strategy

- Use cookie-based auth.

- Store only non-sensitive UI state in persisted Zustand state.

- Use React Query for API caching and invalidation.

8.2 UX + security behavior

- Role-aware rendering for menus/actions.

- Handle 401/403 with user-safe flows and re-auth redirect.

- File extension checks are UX hints; server-side MIME checks are authoritative.

8.3 Nginx container

- Add explicit /health endpoint returning 200.

- Keep SPA routing fallback.

- Cache immutable static assets aggressively.

====================================================================

9) CI/CD AND SECURITY PIPELINE

====================================================================

9.1 Required workflow order

1. Format + lint

2. Unit + integration tests

3. Security scans (Semgrep, CodeQL, Trivy, Gitleaks, Checkov)

4. Build + SBOM + image signing

5. Deploy to staging

6. DAST scan against staging

7. Manual production approval gate

9.2 GitHub Actions standards

- Pin third-party actions by full commit SHA.

- Use least-privilege permissions per job.

- Use concurrency groups for deployment workflows.

- Use GitHub OIDC to Azure (no long-lived AZURE_CREDENTIALS secret).

9.3 Semgrep strategy

- Keep custom rules for auth dependency, no raw SQL, file MIME validation,

hardcoded secret, and open CORS.

- Add Semgrep rule tests (positive and negative fixtures).

====================================================================

10) TERRAFORM INFRASTRUCTURE PLAN

====================================================================

Resources:

- Resource Group, VNet/subnets, private DNS as required.

- Container Apps Environment.

- Backend and frontend container apps.

- Container Apps Jobs for scheduled tasks.

- PostgreSQL Flexible Server with private access.

- Redis cache for distributed limiter/session support.

- Blob Storage, Key Vault, ACR (admin disabled).

- Log Analytics + Azure Monitor alerts.

Environment strategy:

- Separate staging and production variable files + state isolation.

- Remote backend with locking.

- Consistent tagging for environment/owner/cost center/data classification.

Reliability controls:

- Automated DB backups and tested restore runbook.

- Alerting for failed jobs, auth anomalies, elevated error rates.

- Defined RPO/RTO targets.

====================================================================

11) DEMO MODE VS PRODUCTION MODE

====================================================================

Critical rule:

- Seeded vulnerabilities are allowed only in isolated demo branches and

demo environments. They must never flow into production paths.

Implementation controls:

- Use branch prefix: demo/vuln-*

- Add protected branch rules preventing demo branch deploy to production.

- Label intentional vulnerabilities in PR template.

- Prefer separate demo staging endpoint if available.

====================================================================

12) REVISED BUILD ORDER

====================================================================

Session 1

- Scaffold repo, docker-compose, health endpoints.

Session 2

- Models, migrations, constraints, indexes.

Session 3

- Auth/session, role/object authorization utilities.

Session 4

- Contract CRUD + object-level access checks + audit integration.

Session 5

- File upload/download/versioning with MIME checks and checksum.

Session 6

- Approval chain logic and template evaluation.

Session 7

- Admin routes and audit reporting APIs.

Session 8

- Frontend auth shell and route guards.

Session 9

- Contracts dashboard/list/detail/upload/version UX.

Session 10

- Scheduled jobs implementation via Container Apps Jobs.

Session 11

- CI test gates + security gates + staging deploy.

Session 12

- DAST and observability dashboards.

Session 13

- Demo-mode seeded vulnerabilities in isolated branch only.

====================================================================

13) NON-NEGOTIABLE ACCEPTANCE CRITERIA

====================================================================

- No plaintext secrets in repo or CI logs.

- No browser storage of auth bearer tokens.

- No in-app cron loops for business-critical periodic tasks.

- Every protected endpoint has role and object-level authorization.

- CI blocks merge on critical security findings.

- Staging deployment verifies health, migration, and DAST before release.

====================================================================

14) DELIVERABLES AFTER BUILD

====================================================================

- Architecture Decision Records (ADRs) for auth and job model.

- Threat model for auth, file upload, approvals, and admin paths.

- Incident response runbook.

- Key rotation and credential lifecycle policy.

End of Document

PipelineZero - ContractFlow Build Plan v2.0